## Slide 1
Product Roadmap
Free Gantt chart template · gantts.app

## Slide 2
Product Roadmap
Aug 3
Aug 17
Aug 31
Sep 14
Sep 28
Oct 12
Oct 26
Nov 9
Nov 23
Dec 7
Dec 21
Jan 4
Jan 18
Feb 1
Feb 15
Mar 1
Mar 15
Mar 29
Q1 — Foundation
Discovery & research
Feature A: design & build
◆ Q1 release
Q2 — Growth
Feature B: build
Feature C: beta
◆ Q2 release
Q3 — Scale
Platform & performance
Integrations
Made free at gantts.app

## Slide 3
Task Schedule
# | Task | Owner | Start | End | Days | %
1 | Q1 — Foundation |  | 2026-08-02 | 2026-09-30 | 60 | 40%
1.1 | Discovery & research | Product | 2026-08-02 | 2026-08-21 | 20 | 80%
1.2 | Feature A: design & build | Eng | 2026-08-17 | 2026-09-30 | 45 | 30%
2 | Q1 release |  | 2026-10-01 | 2026-10-01 | — | —
3 | Q2 — Growth |  | 2026-10-01 | 2026-12-29 | 90 | 0%
3.1 | Feature B: build | Eng | 2026-10-01 | 2026-11-24 | 55 | 0%
3.2 | Feature C: beta | Eng | 2026-10-31 | 2026-12-09 | 40 | 0%
4 | Q2 release |  | 2026-12-30 | 2026-12-30 | — | —
5 | Q3 — Scale |  | 2026-12-30 | 2027-03-29 | 90 | 0%
5.1 | Platform & performance | Eng | 2026-12-30 | 2027-02-27 | 60 | 0%
5.2 | Integrations | Eng | 2027-01-29 | 2027-03-19 | 50 | 0%