## Slide 1
Project Management Plan
Free Gantt chart template · gantts.app

## Slide 2
Project Management Plan
Aug 3
Aug 17
Aug 31
Initiation
Define scope & goals
Stakeholder sign-off
◆ Kickoff
Planning
Work breakdown & schedule
Resource & budget plan
Execution
Deliver workstream A
Deliver workstream B
Monitoring & Control
Status reporting
Closure
Handover & retrospective
◆ Project close
Made free at gantts.app

## Slide 3
Task Schedule
# | Task | Owner | Start | End | Days | %
1 | Initiation |  | 2026-08-02 | 2026-08-07 | 6 | 100%
1.1 | Define scope & goals | PM | 2026-08-02 | 2026-08-04 | 3 | 100%
1.2 | Stakeholder sign-off | Sponsor | 2026-08-05 | 2026-08-07 | 3 | 100%
1.3 | Kickoff |  | 2026-08-08 | 2026-08-08 | — | —
2 | Planning |  | 2026-08-08 | 2026-08-17 | 10 | 50%
2.1 | Work breakdown & schedule | PM | 2026-08-08 | 2026-08-12 | 5 | 70%
2.2 | Resource & budget plan | PM | 2026-08-11 | 2026-08-15 | 5 | 40%
3 | Execution |  | 2026-08-18 | 2026-09-06 | 20 | 10%
3.1 | Deliver workstream A | Lead A | 2026-08-18 | 2026-08-29 | 12 | 15%
3.2 | Deliver workstream B | Lead B | 2026-08-20 | 2026-09-02 | 14 | 5%
4 | Monitoring & Control |  | 2026-08-18 | 2026-09-06 | 20 | 0%
4.1 | Status reporting | PM | 2026-08-18 | 2026-09-06 | 20 | 0%
5 | Closure |  | 2026-09-07 | 2026-09-11 | 5 | 0%
5.1 | Handover & retrospective | Team | 2026-09-07 | 2026-09-10 | 4 | 0%
5.2 | Project close |  | 2026-09-11 | 2026-09-11 | — | —